Master Test Plan

Software Testing Projects

Prepared By: Youssef Ahmed

Date: April 2026

Document Type: Combined Test Plan for Multiple Projects

Included Projects

This document combines all projects in one test plan file. Each project has its own section with scope, objectives, features, environment, risks, and schedule.

| Project | Testing Type | URL / Base URL | Test Plan ID |
| --- | --- | --- | --- |
| BStackDemo | Manual Web Testing | https://bstackdemo.com/ | TP-BSD-001 |
|  | Automation Testing |  |  |
|  | Database Testing |  |  |
| Fake Store API | API Testing | https://fakestoreapi.com | TP-FSA-API-001 |
|  | Automation Testing |  |  |
|  | Database Testing |  |  |

Project 1: BStackDemo Web Application

Manual Web Testing

Project Name: BStackDemo Web Application

Test Plan ID: TP-BSD-001

Prepared By: Youssef Ahmed

Date: April 2026

Tested URL / Base URL: https://bstackdemo.com/

1. Introduction

The purpose of this section is to define the testing approach, scope, objectives, resources, and schedule for validating the BStackDemo web application through manual testing. The system is an e-commerce demo website that allows users to browse products, search items, filter and sort products, view product details, sign in, add items to the cart, mark favourites, place orders, and complete checkout.

2. Objectives

Verify the functionality of all main features such as search, login, favourites, add to cart, checkout, orders, and logout.

Ensure usability, compatibility, and stability of the website across supported browsers.

Detect functional defects and ensure all user workflows operate as expected.

Validate form fields, filters, cart updates, and error handling across the application.

3. Scope

In Scope:

Home page and product listing

Search functionality

Filter and sort products

Product details view

Login functionality

Add to cart

Update cart and remove items

Checkout process

Shipping details form

Order placement

Orders page

Favourites page

Logout functionality

Out of Scope:

Backend database testing

Security penetration testing

Integration with external third-party services beyond demo scope

4. Test Items / Features to be Tested

| Module | Features to Test |
| --- | --- |
| Home / Product Listing | Page load, product visibility, image/name/price visibility |
| Search | Search by product name and partial match behavior |
| Filter and Sort | Filter by brand, sort by price/name, and reset filter behavior |
| Login | Valid/invalid credentials, popup behavior, session handling |
| Product Details | Image, description, price, and Add to Cart availability |
| Cart | Add item, update quantity, remove item, and price calculation |
| Checkout | Checkout button, shipping form fields, required-field validation |
| Orders | Placed order visibility and order details after checkout |
| Favourites | Add/remove favourite items and page update behavior |
| Logout | Session termination, redirect, and protected-page access after logout |

5. Test Approach

Testing Types:

Functional Manual Testing

UI Testing

Boundary Value Analysis

Input Validation Testing

Compatibility Testing (Chrome, Firefox, Edge)

Exploratory Testing

Techniques:

Black-box testing.

Positive and negative scenarios.

Equivalence partitioning for field validation.

6. Test Environment

| Item | Description |
| --- | --- |
| Environment | Web-based application |
| URL | https://bstackdemo.com/ |
| Browser | Chrome (latest), Firefox, Edge |
| OS | Windows 11 |
| Tools | Excel or JIRA for bug tracking, browser developer tools, screenshot tools |

7. Test Data

Example Test Data:

| Field | Valid Input | Invalid Input |
| --- | --- | --- |
| Username | demouser | Blank |
| Password | testingisfun99 | Blank / wrong password |
| Search Term | iPhone 12 | @@@@ |
| Quantity | 2 | 0 |
| First Name | Mohamed | Blank |
| Last Name | Ahmed | Blank |
| Address | Cairo, Egypt | Blank |
| State / Province | Beni Suef | Blank |
| Postal Code | 62511 | ABC |

8. Entry and Exit Criteria

Entry Criteria:

Functional requirements are clearly defined.

System / API is accessible and stable.

Test environment and test data are ready.

Exit Criteria:

All planned test cases are executed.

All critical and major defects are reported and retested.

Test summary report is prepared.

9. Deliverables

Test Plan Document

Test Cases Document

Test Execution Report

Defect Log

Test Summary Report

10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Website downtime or slow loading | Inform development team immediately / retry after environment stabilizes |
| Test account login failure | Use valid demo credentials and keep backup account if available |
| Cart or checkout data not saved during testing | Re-execute the scenario, capture evidence, and log the issue with clear reproduction steps |

11. Test Schedule (Not Final)

| Activity | Start Date | End Date |
| --- | --- | --- |
| Test Plan Preparation | 4 Apr 2026 | 5 Apr 2026 |
| Test Case Design |  |  |
| Test Execution |  |  |
| Test Closure |  |  |

Team Members

Youssef Ahmed Mohamed Seif Alnasr - Team Leader / QC

Mohamed Montaser Abdel Naim - QC Engineer

Laila Tamer Abdelkhaleq Ouda - QC Engineer

Omar Mansour Atta - QC Engineer

Ibrahim Ahmed Ali Sayed - QC Engineer

Automation Testing

Project Name:

Test Plan ID:

Prepared By:

Date:

Tested URL / Base URL:

1. Introduction

2. Objectives

3. Scope

In Scope:

Out of Scope:

4. Test Items / Features to be Tested

| Module | Features to Test |
| --- | --- |

5. Test Approach

Testing Types:

Techniques:

6. Test Environment

| Item | Description |
| --- | --- |

7. Test Data

Example Test Data:

| Field | Valid Input | Invalid Input |
| --- | --- | --- |

8. Entry and Exit Criteria

Entry Criteria:

Exit Criteria:

9. Deliverables

10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |

11. Test Schedule (Not Final)

| Activity | Start Date | End Date |
| --- | --- | --- |

Team Members

Database Testing

Project Name:

Test Plan ID:

Prepared By:

Date:

Tested URL / Base URL:

1. Introduction

2. Objectives

3. Scope

In Scope:

Out of Scope:

4. Test Items / Features to be Tested

| Module | Features to Test |
| --- | --- |

5. Test Approach

Testing Types:

Techniques:

6. Test Environment

| Item | Description |
| --- | --- |

7. Test Data

Example Test Data:

| Field | Valid Input | Invalid Input |
| --- | --- | --- |

8. Entry and Exit Criteria

Entry Criteria:

Exit Criteria:

9. Deliverables

10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |

11. Test Schedule (Not Final)

| Activity | Start Date | End Date |
| --- | --- | --- |

Team Members

Project 2: Fake Store API

API Testing

Project Name: Fake Store API

Test Plan ID: TP-FSA-API-001

Prepared By: Youssef Ahmed

Date: April 2026

Tested URL / Base URL: https://fakestoreapi.com

1. Introduction

The purpose of this section is to define the testing approach, scope, objectives, resources, and schedule for validating the Fake Store API. The API provides mock e-commerce data and supports operations related to products, categories, carts, users, and authentication. This section focuses on endpoint functionality, request and response handling, status codes, payload validation, and overall API reliability.

2. Objectives

Verify the functionality of the main API endpoints such as products, categories, carts, users, and authentication.

Ensure correct HTTP status codes, response structure, and data consistency.

Validate query parameters, path parameters, request payloads, and error handling.

Detect functional defects and confirm that CRUD-related operations behave as expected.

3. Scope

In Scope:

Products endpoints

Product details endpoint

Categories endpoints

Users endpoints

Carts endpoints

Authentication / login endpoint

Request method validation

Response body validation

Status code validation

Positive and negative API scenarios

Out of Scope:

Frontend / UI testing

Full security penetration testing

Backend database validation

Load and stress testing at production scale

Third-party integrations outside exposed demo endpoints

4. Test Items / Features to be Tested

| Module | Features to Test |
| --- | --- |
| Products | Get all products, get single product, limit results, sorting, valid and invalid product ID |
| Categories | Get all categories and get products by category |
| Users | Get all users, get single user, create user, update user, delete user |
| Carts | Get all carts, get single cart, add new cart, update cart, delete cart |
| Authentication | Valid login, invalid login, token response, missing field validation |
| Request Validation | Required fields, invalid field types, malformed JSON, missing parameters |
| Response Validation | Status codes, response schema, field presence, datatype checks |
| Error Handling | Invalid endpoints, invalid parameters, unsupported methods, not-found behavior |

5. Test Approach

Testing Types:

Functional API Testing

Request / Response Validation Testing

Input Validation Testing

Boundary Value Analysis

Negative Testing

Exploratory API Testing

Techniques:

Black-box testing.

Positive and negative scenarios.

Equivalence partitioning.

Status code validation.

JSON schema and field validation.

6. Test Environment

| Item | Description |
| --- | --- |
| Environment | REST API |
| Base URL | https://fakestoreapi.com |
| Tools | Postman, REST client, Excel or JIRA for bug tracking, Newman |
| OS | Windows 11 |
| Format | JSON |
| Authentication | Token-based login endpoint available for authentication testing |

7. Test Data

Example Test Data for API Requests:

| Field | Valid Input | Invalid Input |
| --- | --- | --- |
| Endpoint | /products | /productsss |
| HTTP Method | GET / POST / PUT / DELETE | Unsupported method |
| Product ID | 1 | 999999 / abc |
| Category | electronics | unknown-category |
| Username | valid test username | blank |
| Password | valid test password | blank / wrong password |
| Cart Product ID | 1 | 0 / string |
| Quantity | 2 | 0 / -1 |
| Date | 2020-03-02 | invalid date format |
| Token | valid bearer token | expired / missing token |

8. Entry and Exit Criteria

Entry Criteria:

API base URL is accessible.

Endpoints are available for testing.

Test environment and tools are ready.

Request samples and expected behavior are defined.

Exit Criteria:

All planned test cases are executed.

Critical and major defects are reported.

Retesting is completed for resolved issues.

Test summary report is prepared.

9. Deliverables

Test Plan Document

API Test Cases Document

Test Execution Report

Defect Log

Test Summary Report

10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| API downtime or temporary unavailability | Retry later, document failed calls, and notify stakeholders. |
| Inconsistent demo data across requests | Use controlled checks and validate stable expected fields only. |
| Authentication failure during testing | Prepare valid credentials and verify token generation first. |
| Unexpected response changes | Capture actual responses and update test evidence. |
| Rate limiting or unstable mock behavior | Space out requests and record exact reproduction steps. |

11. Test Schedule (Not Final)

| Activity | Start Date | End Date |
| --- | --- | --- |
| Test Plan Preparation | 6 Apr 2026 | 6 Apr 2026 |
| Test Case Design |  |  |
| Test Execution |  |  |
| Test Closure |  |  |

Team Members

Youssef Ahmed - Team Leader / QA

Mohamed Montaser - QA Engineer

Laila Tamer - QA Engineer

Omar Mansour - QA Engineer

Ibrahim Ahmed - QA Engineer

Database  Testing

Project Name:

Test Plan ID:

Prepared By:

Date:

Tested URL / Base URL:

1. Introduction

2. Objectives

3. Scope

In Scope:

Out of Scope:

4. Test Items / Features to be Tested

| Module | Features to Test |
| --- | --- |

5. Test Approach

Testing Types:

Techniques:

6. Test Environment

| Item | Description |
| --- | --- |

7. Test Data

Example Test Data:

| Field | Valid Input | Invalid Input |
| --- | --- | --- |

8. Entry and Exit Criteria

Entry Criteria:

Exit Criteria:

9. Deliverables

10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |

11. Test Schedule (Not Final)

| Activity | Start Date | End Date |
| --- | --- | --- |

Team Members

Database Testing

Project Name:

Test Plan ID:

Prepared By:

Date:

Tested URL / Base URL:

1. Introduction

2. Objectives

3. Scope

In Scope:

Out of Scope:

4. Test Items / Features to be Tested

| Module | Features to Test |
| --- | --- |

5. Test Approach

Testing Types:

Techniques:

6. Test Environment

| Item | Description |
| --- | --- |

7. Test Data

Example Test Data:

| Field | Valid Input | Invalid Input |
| --- | --- | --- |

8. Entry and Exit Criteria

Entry Criteria:

Exit Criteria:

9. Deliverables

10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |

11. Test Schedule (Not Final)

| Activity | Start Date | End Date |
| --- | --- | --- |

Team Members